REPUBLIC OF GHANA

FANTEAKWA NORTH DISTRICT ASSEMBLY

REVISED 2025 COMPOSITE ANNUAL ACTION PLAN

PREPARED BY: DISTRICT PLANNING CO-ORDINATING UNIT

JULY, 2025

Contents

DISTRICT MEDIUM- TERM DEVELOPMENT PLAN (2022-2025)	3

FANTEAKWA NORTH DISTRICT ASSEMBLY REVISED ANNUAL ACTION PLAN FOR THE YEAR 2025	3

IMPLEMENTATION ARRANGEMENT AND ANNUAL ACTION PLAN	3

Mobilization of Local Resources	4

Partnership with External Agencies.	4

Resource Utilization	4

Institutional linkages	4

Project Selection Consideration	5

Project Financing	5

Programme Budgeting System	6

List of table

Tab. 1. Fanteakwa North District Assembly Revised 2025 Composite Annual Action Plan……………….7

# DISTRICT MEDIUM- TERM DEVELOPMENT PLAN (2022-2025)

## FANTEAKWA NORTH DISTRICT ASSEMBLY REVISED ANNUAL ACTION PLAN FOR THE YEAR 2025

### IMPLEMENTATION ARRANGEMENT AND ANNUAL ACTION PLAN

Specific interventions have been proposed under the (four) 4-Year Medium Term Development Plan (2022–2025) Priority projects have also been proposed for the Socio-Economic Development of the District, and a summary of the interventions provided. Priority projects have been selected taking cognizance of the potentials and opportunities that abound in the District. This will enable the plan to enjoy support with available human and financial resources within the 4- Year Plan period (2022-2025).

Fanteakwa North District Assembly has assigned to itself the co-ordination and implementation role at the local level. The District Medium Term Development Plan indicates the responsibility or principal action agent, as well as collaborating agents and their roles including that of development partners; or relevant organizations are identified to implement the various aspects of the proposed interventions outlined in the plan. Financially it provides information on implementation schedule and crude estimates of projects.

The interlinkages of the causes and effects of the identified core problems in the major sectors of the District economy is to adopt an integrated and co-ordinated strategy. The best option, in the circumstance, therefore, will be to integrate the priority needs in the health sector with opportunities in agriculture, education and improvement in the economic infrastructure, especially roads to ensure maximum benefits.

It has also been realized that it may not be possible to adhere strictly to the implementation schedules proposed for the various sector plans as a result of scares resources. Indeed, the proposed implementation schedules are to serve as guidelines from which feasible combination of interventions can be put together in a specific year.

In the first year, efforts are to be concentrated on rehabilitation and construction of essential services in areas of water, sanitation an improvement in health services and education. This is in line with attending to the immediate priority and basic needs of the people which include water, sanitation education, health, job creation and strengthening of small and medium scale enterprises.

The effective implementation of the 4-Year District Medium Term Development Plan (DMTDP), calls for an approach that seeks to optimize utilization of available internal and external resources.

Consequently, the implementation strategy will be:

- Mobilization of local resources

- Partnership with external agencies

- Prudent use of available resources; and

- Cohesive institutional linkages and networking.

# Mobilization of Local Resources

An effective mobilization of local resources both human and material will go a long way to ensure smooth implementation of the plan. The active participation of the local communities in the planning and implementation of the 4-Year Medium Term Plan is very crucial.

Because effective planning and implementation of programmes and projects are interactive processes and it takes place among people and between institutions at different levels. Therefore, the successful implementation of the plan will depend on.

- Availability of funds

- Effectiveness of the plan in terms of degree of local involvement.

- Level of community involvement and the willingness to contribute labour, money and other local resources.

- And adequate local institutional support.

The Departments in the District must be encouraged to play active role in the implementation of their respective sectoral plans and available material resources. Co-ordination among the Departments must be ensured to bring about the advantage of sectoral integration for the implementation of the entire Development Plan.

## Partnership with External Agencies.

Even though, the District is independent in terms of planning and administrative decisions at the local level, limitation in human and financial resources make it imperative for the District to seek external support.

Analysis of the District Assembly’s finances is evident that it will be impossible for it to implement any meaningful projects from its own resources. Therefore, external resources from the Central Government, GETFund, DACF-RFG must be vigorously sought for by the assembly as important complementary sources of funding to execute the plan.

Lastly, local groups, especially at the community levels must be animated to play active roles in the implementation of some aspect of the Development Plan e.g. capacity building for zonal Council Members to participate in Needs Assessment.

# Resource Utilization

With limited resource, financial, material and human, it is not possible to satisfy the needs of all communities within the 4-Year period.

On the basis of the above, projects should be sited strategically to serve many communities as much as possible. Secondly, projects selected should serve the felt needs of the communities and not political interest.

# Institutional linkages

As much as possible, institutional capacity building should be pursued. The District Assembly should assume the overall central co-coordinating role while outlining institutional responsibilities in conjunction with the various departments and other governance agencies. This is to get them actively involved in implementation on the plan in its totality.

Agencies outside must also be consulted to give assistant to the Assembly’s own implementation and monitoring efforts. Research institutions of the various Universities such as BIRD, BRRI, CSIR, etc could be of immense help in the areas of planning, training and advise on project implementation, monitoring and evaluation.

In order to achieve some level of integration, planning and project implementation have to be work out in such a way that the development of one sector is in linked to the other sectors of the economy of the District.

This way the development of feeder roads is meant to positively affect agriculture production. Much the same, the provision of portable water is expected to supplement health delivery in the District.

# Project Selection Consideration

Pragmatic approach guided in the selection and location of projects. This was to avoid pressure from communities and authorities. The process involved open for communal participation in the needs assessment procedure. Care was also taken to ensure equitable distribution of projects to ensure that:

- Selected projects respond to the priority needs of the community.

- Project selected are accessible to the majority of the people in the community.

- Technology choice for implementation is user friendly.

- Resources for implementation is available

- That the project will be sustainable (e.g.) a school must have encouraged enrolment rate.

- The project is aimed at poverty reduction in the District.

# Project Financing

The implementation of projects and programmes under the 4-year Medium Term plan will require huge financial resources. Obviously, such financial resources cannot be generated within the District alone over the planned period. Even with its share of the Common Fund, the District will still need extra funding from central government and other agencies.

The main sources therefore should include:

- The District Assembly sources (IGF)

- Central Government

- GETFund

- MPs Common Fund

- LEAP

- LoCAL

- DACF-RFG

- DACF

# Programme Budgeting System

In order to successfully implement programmes and projects as spelt out in the plan. A programme budgeting system must be put in place. This allows for allotment of adequate funding to different areas of the programme. This entails a clear description of the projects involved and matching of specific projects or programme budgeting is that is link to specific prioritize projects. Therefore, in reduction in allocation from the planned budget can be easily identified with a particular project, which easily leads to corresponding exclusion of specific projects rather than to squeezing all programmes inefficiently.

It must be noted that the effective and successful implementation of programmes of the Fanteakwa North District 4-year Medium Term Plan will depend heavily on the authority and capacity of the Assembly, and the participation and integration of all the people in all stages of the development process, namely, project planning, implementation, monitoring and evaluation.

The tables that follow show the Revised Composite Annual Action Plan for Fanteakwa North District Assembly indicating specific project intervention for the year 2025 as planned.

| FANTEAKWA NORTH DISTRICT ASSEMBLY REVISED 2025 COMPOSITE ANNUAL ACTION PLAN |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DEVELOPMENT DIMENSION: SOCIAL DEVELOPMENT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ADOPTED GOAL: Create Opportunities For All Ghanaians |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| PROGRAMME | SUB-PROGRAMME | NO | ACTIVITY/PROJECT/OPERATION | LOCATION | SDG TARGETS | BASELINE | OUTPUT INDICATOR | QUARTERLY TIME SCHEDULE |  |  |  | FUNDING SOURCE |  |  |  |  |  | PROGRAMME STATUS |  | IMPLEMENTING AGENCIES |  |
|  |  |  |  |  |  |  |  | 1ST | 2ND | 3RD | 4TH | DACF | DP | GoG | DACF-RFG | MP's FUND | IGF | NEW | ONGOING | LEAD | COLLABORATOR |
| Social Service Delivery | Education, Youth & Sports | 1 | Support District Level Independence Day Celebration | Begoro |  |  | Independence Day celebration supported | X |  |  |  |  |  |  |  |  | 30,000.00 | X |  | GES | FNDA |
|  |  | 2 | Conduct SPAM in schools | District-wide |  |  | Number of schools involved |  |  |  | X |  |  | 12,000.00 |  |  |  |  | X | GES | FNDA |
|  |  | 3 | Support brilliant but needy students | District-wide |  |  | Count of students supported | X |  |  | X | 10,000.00 |  |  |  |  |  |  | X | GES | FNDA |
|  |  | 4 | Completion of 1No.3-unit KG block with office, store, library, staff common room,1No.4-seater toilet & 1No.2-cuble urinal | Begoro Zion |  |  | Number of units, office, store, library, common room and urinal cubicles completed | X | X | X | X | 69,355.19 |  |  |  |  |  |  | X | DWD | GES |
|  |  | 5 | Construction of 1No 3-unit KG block with ancillary facility (office, store and staff common room) | Upper Bosomtwe |  |  | Number of rooms constructed | X | X | X | X | 514,280.25 |  |  |  |  |  | X |  | GES | FNDA |
|  |  | 6 | Construction of 1No6-unit Primary Classroom block with ancillary facility (Office, store and staff common room) | Akoradarko |  |  | Number of rooms constructed | X | X | X | X | 741,307.97 |  |  |  |  |  | X |  | GES | FNDA |
|  |  | 7 | Construction of 1No3-unit J.H.S block with ancillary facility (office, store and staff common room) | Otuater |  |  | Number of rooms constructed | X | X | X | X | 528,873.21 |  |  |  |  |  | X |  | GES | FNDA |
|  |  | 8 | Completion of 1No.6-unit classroom block with 8-seater KVIP Toilet | Meyiwa-Krobo |  |  | Number of classrooms completed | X | X | X | X | 199,089.00 |  |  |  |  |  |  | X | GES | FNDA |
|  |  | 9 | Completion of 1No. Teachers' quarters with potable water (borehole fitted with handpump) | Meyiwa-Bonsako |  |  | Number of rooms & boreholes completed | X | X | X | X | 135,250.00 |  |  |  |  |  |  | X | GES | FNDA |
|  |  | 10 | Procurement of 200 No. octagon tables and chairs for KG schools | District-wide |  |  | Number of tables and chairs procured | X | X | X | X | 7000,000.00 |  |  |  |  |  | X |  | FNDA | GES |
|  |  | 11 | Procurement of 400 No. dual desk for public primary schools | District-wide |  |  | Number of dual desks procured | X | X | X | X | 720,000.00 |  |  |  |  |  | X |  | FNDA | GES |
|  |  | 12 | Procurement of 205 No. mono desks for JHS | District-wide |  |  | Number of mono desks procured | X | X | X | X | 205,000.00 |  |  |  |  |  | X |  | FNDA | GES |
|  |  | 13 | Procurement of 40 No. tables and chairs for basic school teachers (JHS teachers) | District-wide |  |  | Number of mono desks procured | X | X | X | X | 159,461.43 |  |  |  |  |  | X |  | FNDA | GES |
|  | Health Delivery | 14 | Campaign against HIV/AIDS, Malaria & TB | District-wide |  |  | Amount of funds involved | X | X | X | X |  |  | 2,000.00 |  |  |  | X |  | GHS | FNDA |
|  |  | 15 | Construction of 1No.CHPs compound with 1No.mechanised borehole | Anyinasin |  |  | Number of rooms & mechanised boreholes completed | X | X | X | X |  |  |  |  |  |  | X |  | DWD | GHS |
|  |  | 16 | Medical screening of 1,500 No. food and drink handlers | District-wide |  |  | Number of food and drink handlers screened | X | X | X | X |  |  |  |  |  | 97,500.00 |  | X | DEHU | FNDA, GHS |
|  |  | 17 | Construction of 2No CHPs compound with WASH facility | Obooho& Miaso No.1 |  |  | Number of CHPs compound constructed | X | X | X | X | 1,783,579.34 |  |  |  |  |  | X |  | DWD | GHS |
|  |  | 18 | Completion of 1No. CHPS compound with health equipment (72No.) | Anyinasin |  |  | Number of CHPs compound completed and health equipment provided | X | X | X | X | 235,644.00 |  |  |  |  |  | X |  | FNDA | GHS |
|  |  | 19 | Completion of 1No. CHPS compound with health equipment (65No.) | Feyiase |  |  | Number of CHPs compound completed and health equipment provided | X | X | X | X | 203,200.00 |  |  |  |  |  | X |  | FNDA | GHS |
|  |  | 20 | Completion of 2No. CHPs compound with health equipment (142no.) | Obooho, Miaso no.1 |  |  | Count of health equipment provided | X | X | X | X | 545,000.00 |  |  |  |  |  | X |  | FNDA | GHS |
|  |  | 21 | Completion of 2No. Maternity home with 1No. Mechanised borehole | Abourso, Ahomahomaso |  |  | Number of rooms & mechanised borehole completed | X | X | X | X | 248,570.10 |  |  |  |  |  |  | X | DWD | GHS |
|  |  | 22 | Completion of 1No. Nurse's Quarters with potable water (borehole fitted with handpump) | Adakope |  |  | Number of rooms & borehole completed | X | X | X | X | 222,391.80 |  |  |  |  |  |  | X | DWD | GHS |
|  |  | 23 | Extension of electricity power to CHPs compound | Anyinasin, Feyiase |  |  | Number of CHPs connected to the grid | X | X | X | X | 65,000.00 |  |  |  |  |  | X |  | FNDA | GHS |
|  |  | 24 | Renovation of 2No. CHPs compound | Dedeso Amotare |  |  | Number of CHPs renovated | X | X | X | X | 210,861.23 |  |  |  |  |  |  | X | FNDA | GHS |
|  | Social Welfare & Community Development | 25 | Registration and Data Update of 50 No. Vulnerable Groups (Children, Aged and PWDs) in 10 No. communities | District-wide |  |  | Number of vulnerable groups registered | X | X | X | X | 1,000.00 |  | 1000.00 |  |  | 1,000.00 | X |  | DSWCD | FNDA |
|  |  | 26 | Support 50 No. of Persons with Disability with various items and financial support for health and education and Training of 30 No. of PWDs on alternative livelihood | District-wide |  |  | Number of PWDs supported and trained | X | X | X | X | 1,000.00 |  | 2000 |  |  | 1,000.00 | X |  | DSWCD | FNDA |
|  |  | 27 | Payment of LEAP in 36No. communities | District-wide |  |  | Number of LEAP beneficiaries paid | X | X | X | X |  |  | 611,568.00 |  |  |  | X |  | DSWCD | FNDA |
|  |  | 28 | Community sensitization in 10 No. communities on Child rights, child labour, child abuse, teenage pregnancy and monitor 5 child abuse cases in the above indicated number of communities. | District-wide |  |  | Number of communities sensitised | X | X | X | X | 1,000.00 |  | 2000.00 |  |  | 1,000.00 | X |  | DSWCD | FNDA |
|  |  | 29 | Register and Monitor 10 No. of Day Care Centres in 5 No. communities | District-wide |  |  | Number of daycare centres monitored and registered | X | X | X | X | 100.00 |  | 500.00 |  |  | 100.00 |  | X | DSWCD | FNDA |
|  |  | 30 | Settle and monitor 30 child welfare cases. | District-wide |  |  | Number of cases settled | X | X | X | X | 1,000.00 |  | 1000.00 |  |  | 1,000.00 | X |  | DSWCD | FNDA |
|  |  | 31 | Conduct Home Visits on 15 child welfare Cases in 15 No. communities | 10 communities |  |  | Number of communities sensitised | X | X | X | X | 1,000.00 |  | 2000.00 |  |  | 1,000.00 |  | X | DSWCD | FNDA |
|  |  | 32 | Sensitize 10 No. communities on Gender Based issues | District-wide |  |  | Number of communities sensitised | X | X | X | X | 200.00 |  |  | 1000.00 |  | 300.00 | X |  | DSWCD | FNDA |
|  |  | 33 | Extension Services (Collaboration with other Departments/units) | District-wide |  |  | Number of departments/units collaborated with | X | X | X | X | 1,000.00 |  | 1000.00 |  |  | 1,000.00 |  | X | DSWCD | FNDA |
|  |  | 34 | Offer Psycho-Social Counselling to 10 No. HIV/AIDS Patients and medico-social support to 10 No. paupers to pay their hospital bills | District-wide |  |  | Number of persons counselled & supports | X | X | X | X | 5,000.00 |  | 5000.00 |  |  | 5,000.00 |  | X | DSWCD | FNDA |
|  |  | 35 | Make representation at the Juvenile court and Family Tribunal in 10 No. of communities | 10 communities |  |  | Report on cases settled | X | X | X | X |  |  |  |  |  |  | X |  | DSWCD | FNDA |
|  |  | 36 | Register and renew NHIS cards for 20 No. PWDs & 50No. LEAP beneficiaries | District-wide |  |  | Number of PWDs & LEAP beneficiaries renewed on NHIS card | X | X | X | X |  |  |  |  |  | 1,000.00 |  | X | DSWCD | FNDA |
|  |  | 37 | Monitor Rehabilitation Centre | Begoro |  |  | Number of rehabilitation centres monitored | X | X | X | X | 1,000.00 |  |  |  |  | 1,000.00 |  | X | DSWCD | FNDA |
|  |  | 38 | Register and monitor 3 NGOs in the District Partner 3 NGOs in executing NGO/Social Welfare activities in 15No. Communities | 15 communities |  |  | Number of NGOs registered & monitored | X | X | X | X | 200.00 |  | 200.00 |  |  | 100.00 |  |  | DSWCD | FNDA |
|  |  | 39 | Sensitization and engagement on teenage pregnancy | 5no. Communities |  |  | Number of communities engaged | X | X | X | X | 5,000.00 |  |  |  |  |  |  | X | DSWCD | FNDA |
|  |  | 40 | Low Girl Child Enrolment in schools | 5no. Communities |  |  | Number of children sensitized | X | X | X | X | 18,420.00 |  |  |  |  |  | X |  | GENDER | FNDA |
| DEVELOPMENT DIMENSION: ENVIRONMENT, INFRASTRUCTURE AND HUMAN SETTLEMENT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ADOPTED GOAL: Saveguard The Natural Environment & Ensure A Resilient, Built Environment |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Infrastructure Delivery & Management | Physical & Spatial Planning | 41 | Preparation of District spatial development framework (DSDF) | District-wide |  |  | Number of spatial devt. Framework prepared | X | X | X | X | 30,000.00 |  |  |  |  |  |  | X | PPD | FNDA |
|  |  | 42 | Support for implementation of street naming and property addressing | District-wide |  |  | Number of properties and streets numbered and named | X | X | X | X | 30,000.00 |  |  |  |  |  |  | X | PPD | FNDA |
|  |  | 43 | Preparation of planning schemes | District-wide |  |  | Number of planning schemes prepared | X | X | X | X | 90,000.00 |  |  |  |  |  |  | X | PPD | FNDA |
|  |  | 44 | Registration of Assembly land banks | District-wide |  |  | Size of assembly lands registered | X | X | X | X |  |  |  |  |  | 40,000.00 |  | X | PPD | FNDA |
|  |  | 45 | Public education on permitting and local plan | District-wide |  |  | Number of public educations carried out | X | X | X | X |  |  |  |  |  | 10,000.00 |  | X | PPD | FNDA |
|  |  | 46 | Nursering of seedlings | Begoro |  |  | Number of seedlings nursed | X | X | X | X | 10,000.00 |  |  |  |  |  |  | X | PPD | FNDA |
|  | Infrastructure development | 47 | Rehabilitation of General Assembly Hall | Begoro |  |  | General Assembly Hall rehabilitated | X | X | X | X |  |  |  |  |  |  |  | X | DWD | FNDA |
|  |  | 48 | Reshaping feeder roads (0.2Km) | Dedeso-Mpaem |  |  | Length of road reshaped | X | X | X | X |  |  |  |  |  |  | X |  | DWD | FNDA |
|  |  | 49 | Drilling and mechanisation of 18No. boreholes with rambo 400 overhead tank | District wide |  |  | Number of boreholes constructed | X | X | X | X | 1,530,000.00 |  |  |  |  |  | X |  | DWD | FNDA |
|  |  | 50 | Repair and maintain of boreholes (30 no. non-functional boreholes fitted with handpump at various communities | District wide |  |  | Number of boreholes completed | X | X | X | X | 174,461.43 |  |  |  |  |  |  | X | DWD | FNDA |
|  |  | 51 | Partial completion of concrete pavement slab at Assembly premises | Begoro (Assembly Premises) |  |  | Pavement slab completed | X | X | X | X | 403,362 |  |  |  |  |  |  | X | DWD | FNDA |
|  |  | 52 | Support implementation of Community Led-Total Sanitation | Begoro-Zongo |  |  | Amount of funds involved | X | X | X | X | 60,000.00 |  |  |  |  |  | X |  | FNDA | DEHU |
|  |  | 53 | Provision of counterpart Sustainable WASH Financi 69,355.19ng Project (World Vision Ghana) | Begoro |  |  | Amount of funds involved | X | X | X | X | 80,000.00 |  |  |  |  |  | X |  | FNDA | DEHU |
|  |  | 54 | Support for organization of national sanitation day/Clean-up exercise | Begoro |  |  | Amount of funds involved | X | X | X | X | 60,000.00 |  |  |  |  |  | X |  | FNDA | DEHU |
|  |  | 55 | Provision of funds for Sanitation Improvement Package (SIP) | Begoro |  |  | Amount of funds involved | X | X | X | X | 387,204.00 |  |  |  |  |  | X |  | FNDA | DEHU |
|  |  | 56 | Provision of funds for fumigation exercise day | District-wide |  |  | Amount of funds involved | X | X | X | X | 366,275.00 |  |  |  |  |  | X |  | FNDA | DEHU |
|  |  | 57 | Maintenance of cesspool emptier for dislodging | Begoro |  |  | Amount of funds involved | X | X | X | X | 50,000.00 |  |  |  |  |  | X |  | FNDA | DEHU |
|  |  | 58 | Construction of 1 No. 10 seater WC toilet facility | Begoro Zongo |  |  | Number of WC toilet constructed | X | X | X | X | 330,982.43 |  |  |  |  |  | X |  | FNDA | DWD |
|  |  | 59 | Evacuation of refuse dump and maintenance of final dumping site |  |  |  | Amount of funds involved | X | X | X | X | 300,000.00 |  |  |  |  |  | X |  | FNDA | DEHU |
|  |  | 60 | Procurement of sanitary tools and equipment including veronica buckets for public schools and health centres | District wide |  |  | Number of sanitary and equipment procured | X | X | X | X | 60,000.00 |  |  |  |  |  | X |  | FNDA | GES, GHS |
|  |  | 61 | Procurement of 3No. skip refuse containers | District wide |  |  | Number of skip containers procured | X | X | X | X | 100,000.00 |  |  |  |  |  | X |  | FNDA | DEHU |
|  |  | 62 | Completion of fencing (chain link) around Begoro slaughter house | Begoro |  |  | Amount involved | X | X | X | X | 122,400.00 |  |  |  |  |  |  | X | DWD | FNDA |
| DEVELOPMENT DIMENSION: EMERGENCY PLANNING AND RESPONSE (INCLUDING COVID-19 RECOVERY PLAN) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ADOPTED GOAL: Mainstream emergency planning and preparedness into Ghana’s development planning agenda at all levels to respond to potential internal and external threats (including COVID-19) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Disaster prevention & management |  | 63 | Logistical support to combat climate change and its impact (tree planting exercise, embarking on early warning system and general public education on climate impact and bagre dam spillage) | District-wide |  |  | Amount of funds involved | X | X | X | X | 70,000.00 |  |  |  |  |  |  | X | NADMO | Forestry, PPD, Agric, |
|  |  | 64 | Hazard identification | Begoro |  |  | Number of hazards identified | X | X | X | X |  |  | 3,400.00 |  |  |  |  | X | NADMO | FNDA |
|  |  | 65 | Inspection of Firefighting Equipment | Begoro |  |  | Number of homes/institutions inspected | X | X | X | X |  |  | 5,500.00 |  |  |  |  | X | NADMO | FNDA |
|  |  | 66 | International Day for Disaster Risk Reduction (IDDRR, 2025) | Begoro |  |  | Report on celebration of IDDRR 2025 | X | X | X | X |  |  | 5,900.00 |  |  |  |  | X | NADMO | FNDA |
| DEVELOPMENT DIMENSION: GOVERNANCE, CORRUPTION AND PUBLIC ACCOUNTABILITY. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Management & Administration | Research, statistics & information management | 67 | Administrative data compilation(update) | District-wide |  |  | Reports on data collection | X | X | X | X |  |  |  |  |  | 3,000.00 |  | X | Statistics | FNDA |
|  |  | 68 | Collect data on Assembly properties | District-wide |  |  | Number of Assembly properties recorded | X | X | X | X |  |  | 4,000.00 |  |  |  |  | X | Statistics | Works |
|  |  | 69 | Software and Hardware Maintenance | Begoro |  |  | Number of Software and Hardware maintained | X | X | X | X |  |  |  |  |  | 1,000.00 |  | X | MIS | FNDA |
|  |  | 70 | IT Technical Support and Training | Begoro |  |  | Number of support and training given | X | X | X | X |  |  |  |  |  | 5,000.00 |  | X | MIS | FNDA |
|  |  | 71 | Renovation and furnishing of DCE's bungalow | Begoro |  |  | Amount of funds involved | X | X | X | X | 520,000.00 |  |  |  |  |  |  | X | DWD | FNDA |
|  |  | 72 | Renovation of Agric director's bungalow | Begoro |  |  | Amount of funds involved | X | X | X | X | 145,477.56 |  |  |  |  |  |  | X | DWD | FNDA |
|  |  | 73 | Provision of dues for NALAG | Begoro |  |  | Amount involved | X | X | X | X | 57,102.77 |  |  |  |  |  | X |  | FNDA |  |
|  |  | 74 | Procurement of office fittings equipment and stationery | Begoro |  |  | Number of office fittings equipment and stationery procured | X | X | X | X | 40,000.00 |  |  |  |  |  |  |  | FNDA | Procurement |
|  |  | 75 | Logistical support for decentralized departments and Support for security operations in the district | District-wide |  |  | Number of supports provided | X | X | X | X | 100,000.00 |  |  |  |  |  |  |  | FNDA |  |
|  | Legislative oversight | 76 | Undertake compliance, performance, quality assurance, financial and IT audit-NACAP | Begoro |  |  | Number of audit report | X | X | X | X | 20,000.00 |  |  |  |  |  | X |  | IU | FNDA |
|  |  | 77 | Support for DPCU activities and statutory meetings | Begoro |  |  | Number of supports provided | X | X | X | X | 50,000.00 |  |  |  |  |  |  |  | Admin | FNDA |
|  |  | 78 | Organise 18No. Meetings for the Six (6) urban/town/area councils | All zonal councils |  |  | Number of Meetings organised | X | X | X | X | 20,000.00 |  |  |  |  | 7,000.00 | X |  | Admin | FNDA |
|  |  | 79 | Public sensitisation & awareness on the early registration of birth and death within the communities | District-wide |  |  | Reports on sensitisation | X | X | X | X |  |  |  |  |  | 4,200.00 |  | X | B&D | FNDA |
|  |  | 80 | Pay regular visit to hospital facilities & CHPs compound to register infants under a year old in selected communities | Begoro, Obooho, Akoradako, Ahomahomaso, Amokrom, Asarekwao |  |  | Number of health facilities visited | X | X | X | X | 2,000.00 |  |  |  |  | 4,000.00 |  | X | B&D | FNDA |
|  | Human resource development & management | 81 | Capacity building for 30No.technical staff (Revenue collectors, budget analysts, internal auditors, finance, system administrators (DCE, DCD, IT, DD) physical planning and 3No.Development planning officers on technical backstopping on dLRev software | Begoro |  |  | Number of staff trained | X | X | X | X | 60,000.00 |  |  |  |  |  | X |  |  | FNDA |
|  |  | 82 | Training on Smart Workplace Portal | Assembly Hall, Begoro |  |  | Number of staff trained | X | X | X | X | 30,000.00 |  |  |  |  |  |  | X | HR | FNDA |
|  |  | 83 | Staff Durbar | Assembly Hall, Begoro |  |  | Number Involved | X | X | X | X | 70,000.00 |  |  |  |  |  |  | X | HR | FNDA |
|  | Finance & revenue mobilisation | 84 | Implementation of RIAP (18) activities | Begoro |  |  | Number of activities implemented | X | X | X | X |  |  |  |  |  | 3,000.00 |  | X | FD | FNDA |
| DEVELOPMENT DIMENSION: IMPLEMENTATION, CORDINATION, MONITORING AND EVALUATION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ADOPTED GOAL: Improve Delivery of Development Outcomes at all Levels |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Planning, budget, co-ordination, monitoring & evaluation | 85 | Preparation of 2026-2029 District-Medium Term Development Plan | Begoro |  |  | Amount of funds involved | X | X |  |  | 70,000.00 |  |  |  |  |  |  | X | DPCU | FNDA |
|  |  | 86 | Preparation 2026 Composite Budget and Annual Action Plan | Begoro |  |  | Number of participants |  |  | X |  | 50,000.00 |  |  |  |  |  | X |  | DPCU | FNDA |
|  |  | 87 | Maintenance insurance, running expenses of official vehicles and other equipment | Begoro |  |  | Number of official vehicles maintained | X | X | X | X | 50,000.00 |  |  |  |  |  |  | X | FNDA | STRANSPORT |
|  |  | 88 | Undertake 4No. Monitoring and Evaluation of projects activities | District-wide |  |  | Number of projects monitored | X | X | X | X | 35,000.00 |  |  |  |  |  |  | X | DPCU | FNDA |
|  |  | 89 | Popular participation in governance (MMDCEs community engagement and town hall meetings) | District-wide |  |  | Number of communities engaged and town hall meetings held | X | X | X | X | 60,000.00 |  |  |  |  |  | X |  | FNDA | Communities |
|  |  | 90 | Strengthening sub-structures | District wide |  |  | Number of sub-structures strengthen | X | X | X | X | 40,904.88 |  |  |  |  |  |  | X | FNDA |  |
|  |  | 91 | Rehabilitation of office building and structures (facelifting of Agric dept. Assembly premises and other bungalows) | Begoro |  |  | Number of Agric dept. Assembly premises and other bungalows rehabilitated | X | X | X | X | 60,000.00 |  |  |  |  |  |  | X | FNDA | DWD |
|  |  | 92 | Organise 2No.collaborative meetings between the Assembly, GWC, ECG and other essential service providers | Begoro |  |  | Number of collaborative meetings | X |  | X |  |  |  |  |  |  | 3,000.00 |  | X | FNDA | Utility providers |
| DEVELOPMENT DIMENSION: ECONOMIC DEVELOPMENT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ADOPTED GOAL: Build A Prosperous Society |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Economic Development | Agriculture Development | 93 | Completion of 1No.cassava processing factory, with. Solar-powered borehole and overhead tank | Nteso No.1 |  |  | Number of offices and borehole constructed | X | X | X | X | 248,083.37 |  |  |  |  |  |  | X | DWD | FNDA |
|  |  | 94 | Procurement & installation of cassava processing equipment | Nteso No1 |  |  | Number of equipment procured | X | X | X | X |  | 180,022.50 |  |  |  |  |  | X | FNDA | UNCDF |
|  |  | 95 | Support to implementation of agricultural activities | District-wide |  |  | Amount of funds involved | X | X | X | X | 50,000.00 |  |  |  |  |  |  | X | FNDA | AGRIC |
|  | Trade,tourism & industrial development | 96 | Design and construction of 24-hour Economy Model Market | Begoro |  |  | Amount of funds involved | X | X | X | X | 4,461,153.58 |  |  |  |  |  |  | X | FNDA | BAC |
|  |  | 97 | Organise financial literacy training for 50No. Youth | Begoro |  |  | Number of participants trained | X | X | X | X |  | 5,000.00 | 10,000.00 |  |  |  | X |  | BAC | FNDA |
|  |  | 98 | Organise Business Management training for 2No. Youth groups or Associations | Begoro |  |  | Number of participants trained | X | X | X | X |  | 4,000.00 | 5,000.00 |  |  |  | X |  | BAC | FNDA |
|  |  | 99 | Organise 3No. Entrepreneurship workshops for 3No. Women groups or youth groups | Begoro |  |  | Number of participants | X | X | X | X |  | 2,000.00 | 3,000.00 |  |  |  | X |  | BAC | FNDA |
|  |  | 100 | Organise scheduled individual meetings with 50No existing businesses for coaching and mentoring sessions | Begoro |  |  | Number of businesses coached or mentored | X | X | X | X |  | 850.00 | 800.00 |  |  |  | X |  | BAC | FNDA |
|  |  | 101 | Organise alternative livelihood training in soap and detergent making for 2No. Youth groups or Associations | Begoro |  |  | Number of participants trained | X | X | X | X |  | 3,000.00 | 3,00.00 |  |  |  | X |  | BAC | FNDA |
|  |  | 102 | Provision of Start-up kits to support apprentices engaged in various apprenticeship training under the GEA/Mastercard Foundation Business in a Box (BIZBOX) Project | Begoro |  |  | Number of apprentices supported | X | X | X | X |  | 500.00 | 300.00 |  |  |  | X |  | BAC | FNDA |
|  |  | 103 | Register selected 50No. enterprises with the BAC and helping them formalize their businesses with the RGD | Begoro |  |  | Number of enterprises registered with RGD | X | X | X | X |  | 450.00 | 500.00 |  |  |  | X |  | BAC | FNDA |
|  |  | 104 | Organise Internship or excursions for selected trade group members | Begoro |  |  | Number participants involved | X | X | X | X |  | 1,000.00 | 500.00 |  |  |  | X |  | BAC | FNDA |
|  |  | 105 | Engage stakeholders in the Association of Small-Scale Industries (ASSI) in the district | Begoro |  |  | Number stakeholders engaged | X | X | X | X |  |  | 500.00 |  |  | 500.00 | X |  | BAC | FNDA |