REPUBLIC OF GHANA

Fanteakwa North District Assembly

2026 Revised Composite Annual Action Plan

Prepared By: District Planning Co-Ordinating Unit (DPCU)

July, 2026

Contents

DISTRICT MEDIUM- TERM DEVELOPMENT PLAN (2026-2029)	5

FANTEAKWA NORTH DISTRICT ASSEMBLY REVISED ANNUAL ACTION PLAN FOR THE YEAR 2026	5

1.0IMPLEMENTATION ARRANGEMENT AND ANNUAL ACTION PLAN	5

2.0 MOBILIZATION OF LOCAL RESOURCES	6

3.0 PARTNERSHIP WITH EXTERNAL AGENCIES.	7

4.0 RESOURCE UTILIZATION	7

5.0 INSTITUTIONAL LINKAGES	7

6.0 PROJECT SELECTION CONSIDERATION	8

6.1 PROJECT FINANCING	8

7.0 PROGRAMME BUDGETING SYSTEM	9

Table: 1 FANTEAKWA NORTH DISTRICT ASSEMBLY 2026 REVISED COMPOSITE ANNUAL ACTION PLAN	10

List of tables

Table 1: FANTEAKWA NORTH DISTRICT ASSEMBLY 2026 COMPOSITE ANUUAL ACTION PLAN	8

DISTRICT MEDIUM- TERM DEVELOPMENT PLAN (2026-2029)

FANTEAKWA NORTH DISTRICT ASSEMBLY REVISED ANNUAL ACTION PLAN FOR THE YEAR 2026

- IMPLEMENTATION ARRANGEMENT AND ANNUAL ACTION PLAN

The Fanteakwa North District Assembly has developed this revised Composite Annual Action Plan for 2026 as a principal operational framework derived from the four (4) year Medium Term Development Plan (2026-2029). This document translates the Assembly’s medium term development vision into concrete, time-bound, and measurable interventions that address the most pressing socio-economic needs of the district. The plan has been crafted through a rigorous participatory process involving departmental heads, decentralised agencies, traditional authorities, civil society organizations, and community representatives to ensure broad-based ownership and alignment with local development aspirations.

Priority projects and programmes have been carefully selected based on comprehensive needs assessment that took cognizance of the district’s unique potentials, opportunities, and structural constraints. The selection process prioritized interventions that leverage existing human and financial resources while creating maximum multiplier effects across sectors. The Assembly recognises that suitable development requires an integrated approach, where investments in education, health, agriculture, water and sanitation and economic infrastructure are deliberately interconnected to generate compounding benefits for the citizenry.

Fanteakwa North District Assembly has assigned to itself the co-ordination and implementation role at the local level. The District Medium Term Development Plan clearly indicates the responsibility or principal action agent, as well as collaborating agents and development partners. Each intervention outlined in this action plan identifies the lead institution for execution, as well as supporting organizations whose technical expertise, logistical capacity, or community networks are essential for successful service delivery the various aspects of the proposed interventions outlined in the plan. Financially the plan provides detailed implementation schedule and cost estimates that serve as benchmarks for budgetary allocation and expenditure tracking.

The interlinkages of the causes and effects of the identified core problems in the major sectors of the District economy is to adopt an integrated and co-ordinated strategy. The best option, in the circumstance, therefore, will be to integrate the priority needs in the health sector with opportunities in agriculture, education and improvement in the economic infrastructure, especially roads to ensure maximum benefits.

The Assembly acknowledges that rigid adherence to proposed implementation schedules may not always be feasible given resource constraints, climate variability, and external economic shocks. Therefore, the quarterly timelines presented in this plan serves as strategic guidelines from which feasible combination of interventions can be put together in a specific year.

The effective implementation of the 2026 Annual Action Plan calls for an approach that seeks to optimize utilization of available internal and external resources.

Consequently, the implementation strategy will be anchored on four pillars:

- Mobilization of local resources

- Partnership with external agencies

- Prudent use of available resources; and

- Cohesive institutional linkages and networking.

2.0 MOBILIZATION OF LOCAL RESOURCES

An effective mobilization of local resources both human and material is fundamental to the smooth implementation of the plan. The active participation of the local communities in the planning and implementation of the 4-Year Medium Term Plan is very crucial.

Effective planning and implementation of programmes and projects are interactive processes that take place among people and between institutions at different levels. Therefore, the successful implementation of the plan will depend on.

- Availability of funds – Timely release and prudent management of statutory transfers, internally generated revenues and donor funds.

- Effectiveness of the plan in terms of degree of local involvement – Ensuring that communities see their priorities reflected in district investments.

- Level of community involvement and the willingness to contribute labour, money and other local resources – Leveraging community Labour for maintenance, local materials for construction, and community vigilance for project protection.

- And adequate local institutional support - Strengthening the capacity of zonal council, unit committees, and community-based organizations to participate actively in monitoring and evaluation.

The departments and agencies operating within the District must be encouraged to play active roles in the implementation of their respective sectoral plans, utilizing available material and human resources. Co-ordination among the Departments must be ensured to bring about the advantage of sectoral integration for the implementation of the entire Development Plan.

3.0 PARTNERSHIP WITH EXTERNAL AGENCIES.

Even though, the District Assembly enjoys constitutional independence in terms of planning and administrative decision-making at the local level, limitation in human and financial resources make it imperative for the District to seek external support.

Analysis of the District Assembly’s finances reveals that it will be impossible for it to implement any meaningful projects from internally generated revenues alone. The District’s IGF while growing remains insufficient to cover capital investment gap. Therefore, external resources from the Central Government, GETFUND, DACF-RFG, MPs, and development partners must be vigorously pursued as important complementary sources of funding to execute this plan.

Lastly, local groups, especially at the community levels must be animated to play active roles in the implementation of some aspect of the Development Plan e.g. capacity building for zonal Council Members to participate in Needs Assessment.

4.0 RESOURCE UTILIZATION

With limited financial, material and human resources, it is not possible to satisfy the needs of all communities within the plan period. The Assembly therefore adopts a strategic approach to resource allocation that prioritizes equity, impact and sustainability. Projects will be sited strategically to serve multiple communities wherever possible.

Secondly, projects selected should serve the felt needs of the communities and not political interest. The 2026 plan has been validated through shareholder consultations to ensure that every project and programme responds to community demand.

Thirdly, the Assembly will enforce value for money principles in procurement and contract management. All contracts above thresholds will be competitively tendered, and works will be supervised by qualified technical staff to ensure quality and durability.

5.0 INSTITUTIONAL LINKAGES

As much as possible, institutional capacity building should be pursued. The District Assembly should assume the overall central co-coordinating role while outlining institutional responsibilities in conjunction with the various departments and other governance agencies. This is to get them actively involved in implementation on the plan in its totality.

Agencies outside must also be consulted to give assistance to the Assembly’s own implementation and monitoring efforts. Research institutions such as BIRD, BRRI, CSIR, and university faculties etc could be of immense help in the areas of planning, training and advice on project implementation, monitoring and evaluation.

In order to achieve some level of integration, planning and project implementation have to be work out in such a way that the development of one sector is in linked to the other sectors of the economy of the District. The development of feeder roads is meant to positively affect agriculture production. And reduce post-harvest losses. Much the same, the provision of portable water is expected to supplement health delivery in the District. The construction of school infrastructure is paired with WASH facilities to create hygienic learning environments. These inter-sectoral linkages are deliberately cultivated to maximise development impact.

6.0 PROJECT SELECTION CONSIDERATION

A pragmatic approach guided in the selection and location of projects. This was necessary to avoid undue pressure from communities and authorities, and ensure that limited resources were directed to where they would generate the greatest public good. The process involved open for communal participation in the needs assessment procedure with communities ranking their priorities through participatory rural appraisal techniques. Care was also taken to ensure equitable distribution of projects across the district’s electoral areas and ecological zones to ensure that:

- Selected projects respond to the priority needs of the community.

- Project selected are accessible to the majority of the people in the community.

- Technology choice for implementation is user friendly.

- Resources for implementation is available

- That the project will be sustainable (e.g.) a school must have encouraged enrolment rate.

- The project is aimed at poverty reduction in the District.

6.1 PROJECT FINANCING

The implementation of projects and programmes under the 4-year Medium Term plan will require substantial financial resources. Obviously, such financial resources cannot be generated within the District alone over the planned period. Even with its share of the Common Fund, the District will still need supplementary funding from central government and other agencies.

The main sources therefore should include:

- The District Assembly sources (IGF)

- Central Government

- GETFUND

- MPs Common Fund

- LEAP

- United Nations Capital Development Fund (UNCDF)

- DACF-RFG

- DACF

7.0 PROGRAMME BUDGETING SYSTEM

In order to successfully implement programmes and projects as spelt out in the plan. A programme budgeting system must be put in place and fully operationalised. Programme budgeting allows for allotment of adequate funding to different areas of the programme. This entails a clear description of the projects involved and matching of specific projects or programme budgeting is that is link to specific prioritize projects. Therefore, in reduction in allocation from the planned budget can be easily identified with a particular project, which easily leads to corresponding exclusion of specific projects rather than to squeezing all programmes inefficiently.

It must be noted that the effective and successful implementation of programmes under the Fanteakwa North District 4-year Medium Term Plan will depend heavily on the authority and capacity of the Assembly, and the participation and integration of all the people in all stages of the development process, namely, project planning, implementation, monitoring and evaluation.

The tables that follow show the Annual Action Plan for Fanteakwa North District Assembly indicating specific project intervention for the year 2026 as planned

Table: 1 FANTEAKWA NORTH DISTRICT ASSEMBLY 2026 REVISED COMPOSITE ANNUAL ACTION PLAN

Department/Unit/Agency: Education. Programme: Education Uplift. Objective 2: To Increase Net Enrolment Rate from 78% to 95% by 2029. Project; Location; Time Frame; COST; Project Status; Implementing Institution. Q1; Q2; Q3; Q4; GoG; DACF; IGF; Other; New; Ongoing; Lead; Collaborating. 1.; Organise "My First Day at school" ceremony in schools; All Basic Schools; X; 15,000.00; X; GES; FNDA. 2.; Support Brilliant but needy students; District-wide; X; X; 198,715.00 (MP); X; GES; FNDA. Objective 4: To Improve Literacy and Numeracy Proficiency at the Primary Level from 95% to 100% by 2029. 3.; Support for Science, Technology and Mathematics Education (STME); District-wide; X; X; X; X; 50,000.00; X; GES; FNDA. Programme: Community Voice, Better Governance. Objective 2: To Increase Citizens Satisfaction with Governance by 2029. 4.; Independence Day Celebration; Begoro; X; 20,000.00; X; GES; FNDA. Objective 6: To Strengthen Public and Social Infrastructure.. 5.; Construction of 1No. 3-unit KG block with ancillary facility (office, store and staff common room); Upper Bosomtwe; X; X; X; X; 514,280.25; X; DWD; GES. 6.; Construction of 1No. 3-unit KG block with ancillary facility (office, store and staff common room); Nyadie; X; X; X; X; 642,120.00; X; DWD; GES. 7.; Construction of 1No. 6-unit Primary classroom block with ancillary facility (office, store and staff common room); Amiawa; X; X; X; X; 550,000.00; X; DWD; GES. 8.; Construction of 1No. 6-unit Primary classroom block with ancillary facility (office, store and staff common room); Akoradako; X; X; X; X; 741,307.97; X; DWD; GES. 9.; Construction of 1No. 3-unit JHS block with ancillary facility (office, store, and staff common room); Otuater; X; X; X; X; 528,873.21; X; DWD; GES. 10.; Renovation of 1No. 6-unit D/A Primary school; Odortom; X; X; X; X; 150,390.00; X; DWD; GES. 11.; Construction of 1No. 6-unit Primary Classroom Block with ancillary facility (office, store, and staff common room); Petefour; X; X; 850,000.00; X; DWD; GES. 12.; Construction of 1No. 3-unit JHS Block with ancillary facility (office and store); Akrumso; X; X; 734,379.10; X; DWD; GES. 13.; Renovation of D/A Primary school; Agavedzi; X; X; 100,000.00(MP); X; DWD; GES. 14.; Renovation of 1No. 6-Unit D/A Primary school; Sumuer; X; X; 140,450.00; X; DWD; GES. 15.; Completion of 1No.6-unit primary classroom block with potable water (borehole fitted with handpump); Meyiwa-Krobo; X; X; X; X; 19,908.00; X; DWD; GES. 16.; Completion of 1No.teachers’ quarters with mechanised borehole; Meyiwa-Bosanko; X; X; X; X; 135,250.00. 17.; Completion of 1No.3-unit KG block with ancillary facilities, 3-seater toilet & 2-cuble urinal; Begoro Zion; X; X; X; X; 72,500.00; X; DWD; GES. 18.; Renovation of Principal office at Begoro Health Training College; Begoro; X; X; 150,000.00(MP); X; DWD; FNDA. 19.; Extension of Electricity Power to the 3-Unit JHS Block; Otuater; X; X; 65,000.00; X; FNDA; GES. Programme: Safe Water & Sanitation Initiative. Objective 5: To Increase Access to Safe Water and Sanitation by 90% of Communities in the District. 20.; Construction of 2No. 5-Seater W/C Toilet Facility with Mechanized Borehole; Otuater Junior High School & Nyadie Primary School; X; X; 589,581.00(DACF-RFG); X; FNDA; GES. Department/Unit/Agency: Health Department. Programme: Healthy Lives for All. Objective 2: Educate 200 Communities on Malaria and HIV/AIDS. Project; Location; Time Frame; Cost; Project Status; Implementing Institution. Q1; Q2; Q3; Q4; GoG; DACF; IGF; Other; New; Ongoing; Lead; Collaborating. 21.; Organise HIV/AIDS quarterly committee meetings; District-wide; X; X; X; X; 53,359.50; X; FNDA; GHS. 22.; Carry out HIV/AIDS Awareness Campaigns; District-wide; X; X; X; X; 53,359.50; X; FNDA; GHS. Programme: NextGen Infrastructure Drive. Objective 1: To Improve Access to Quality Health Infrastructure. 23.; Construction of 1No. CHPS compound with WASH facility; Obooho; X; DWD; GHS. 24.; Renovation of CHPS Compound; Obooho; X; X; 60,000.00(MP); X; DWD; GHS. 25.; Construction of 1No. CHPS compound with mechanized borehole; Miaso; X; DWD; GHS. 26.; Construction of 1No. CHPS compound with accommodation; Abertinso; X; X; 1,029,901.43; X; DWD; GHS. 27.; Construction of 1No. CHPS compound with accommodation; Onuku; X; X; 1,104,477.67; X; DWD; GHS. 28.; Completion of 1No. Maternity block with mechanised borehole; Ahomahomaso; X; X; X; X; 124,285.05; X; DWD; GHS. 29.; Completion of 1No.maternity home with mechanised borehole; Abourso; X; X; X; X; 124,285.05; X; DWD; GHS. 30.; Completion of 1No.nurses' quarters with mechanised borehole; Adakope; X; X; X; X; 222,391.80; X; DWD; GHS. 31.; Completion of 1No. CHPs compound with 65No. Health equipment; Feyiase; X; X; X; X; 203,200.00; X; FNDA; GHS. 32.; Completion of 1No. CHPs compound with 71No. Health equipment; Miaso; X; X; X; X; 232,619.00; X; FNDA; GHS. 33.; Completion of 1No. CHPs compound with 71No. Health equipment; Obooho; X; X; X; X; 232,619.00; X; FNDA; GHS. 34.; Renovation of 1No. CHPs compound; Dedeso; X; X; X; X; 200,758.00; X; DWD; GHS. 35.; Renovation of 1No. CHPs compound; Amotare; X; X; X; X; 105,430.62; X; DWD; GHS. 36.; Completion of 1No.CHPs compound with 72No. Health equipment; Anyinase; X; X; X; X; 65,000.00; X; DWD; GHS. Objective 5: To Improve Energy and ICT Infrastructure. 37.; Extension of electricity power to 2No.CHPs compound; Anyinase & Feyiase; X; X; X; X; 65,000.00; X; FNDA; GHS. Department/Unit/Agency: Department of Social Welfare and Community Development. Programme: Integrated Child Protection & Social Services. Objective 1: To Strengthen Child Protection Systems. Project; Location; Time Frame; Cost; Project Status; Implementing Institution. Q1; Q2; Q3; Q4; GoG; DACF; IGF; Other; New; Ongoing; Lead; Collaborating. 38.; Carry out the management of 4 cases and follow ups; Begoro; X; X; X; X; 2,000.00; 4,000.00; X; DSWCD; FNDA. 39.; Monitor 10 Day Care Centres; Selected communities; X; X; X; X; 2,000.00; 5,000.00; X; DSWCD; FNDA. 40.; Carry out ISSOP, case management and referral pathway training for TWG; Selected communities; X; X; X; X; 2,000.00; 10,800.00; X; DSWCD; FNDA. Objective 2: To Provide Family & Community Support Services. 41.; Identification, Registration of PWD and support to PWDs; 10No. Communities; X; X; X; X; 1,000.00; 4,000.00; 700.00; X; DSWCD; FNDA. Objective 5: To Promote Advocacy, Awareness, and Community Engagement. 42.; Sensitize 5 communities on gender base violence/ Child Right and Protection and Child Case Management using the CP toolkits; 5No. Communities; X; X; X; X; 4,500.00; 8,500.00; X; DSWCD; FNDA. Department/Unit/Agency: Gender Desk. Programme: Community Voice, Better Governance. Objective 2: To Increase Citizens Satisfaction with Governance by 2029. Project; Location; Time Frame; Cost; Project Status; Implementing Institution. Q1; Q2; Q3; Q4; GoG; DACF; IGF; Other; New; Ongoing; Lead; Collaborating. 43.; Undertake community sensitization on Gender Based Violence (Child labour and abuse, neglect and marriage) using child protection tool kits; Obooho Ahomahomasu, Dedeso; X; X; X; X; 2,000.00; 4,000.00; X; Gender; World Vision, SWCD, GES, NCCE, CHRAJ. 44; Undertake Training for community child protection and district child protection committee on inter-sectoral standard operating procedures on case management and referral pathways; Obooho Ahoman; X; X; X; X; 2,000.00; 10,000.00; X; Gender; World Vision, SWCD, GES, NCCE, CHRAJ. 45; Support for children with disability with assistive device; Ten (10) children in three (3) communities; X; X; X; X; 5,000.00; 15,000.00; X; Gender; World Vision, SWCD, Salvation Rehabilitation Centre. 46; Organise Workshop training for stakeholder on gender mainstreaming and it related issues; Selected stakeholder’s; X; X; X; X; 1,000.00; 6,000.00; X; Gender; World Vision, SWCD. 47; Provide Legal/financial support for victims of sexual and gender base violence; Victims; X; X; X; X; 2,500.00; 3,500.00; X; Gender; World Vision, SWCD. 48; Establish day care centre to support working nursing mother; Selected Community; X; X; X; X; 225,000.00; X; Gender; World Vision, SWCD. Department/Unit/Agency: Physical Planning Department. Programme: NextGen Infrastructure Drive. Objective 7: To Ensure Sustainability and Maintenance of Infrastructure.. Project; Location; Time Frame; Cost; Project Status; Implementing Institution. Q1; Q2; Q3; Q4; GoG; DACF; IGF; Other; New; Ongoing; Lead; Collaborating. 49.; Preparation of District Spatial Development Framework; District-wide; X; X; X; X; 40,000.00; X; PPD; FNDA. 50.; Implementation of Street Naming and Property Addressing; District-wide; X; X; X; X; 40,000.00; X; PPD; FNDA. 51.; Preparation of Planning Schemes; District-wide; X; X; X; X; 100,000.00; X; PPD; FNDA. 52.; Public education on Permitting and Local Plan; District-wide; X; X; X; X; 10,000.00; X; PPD; FNDA. 53.; Registration of Assembly Land Banks; District-wide; X; X; X; X; 30,000.00; X; PPD; FNDA. 54.; Monitoring of Development Structures; District-wide; X; X; X; X; 8,000.00; X; PPD; FNDA. Department/Unit/Agency: Works Department. Programme: NextGen Infrastructure Drive. Objective 3: To Expand Water and Sanitation Infrastructure. Project; Location; Time Frame; Cost; Project Status; Implementing Institution. Q1; Q2; Q3; Q4; GoG; DACF; IGF; Other; New; Ongoing; Lead; Collaborating. 55.; Repair and maintenance of boreholes (20No. non-functional boreholes fitted with handpump and mechanized); District-wide; X; X; 370,000.00; X; DWD; FNDA. 56.; Drilling and mechanization of 13No. Borehole with rambo 400 overhead tank; Nakpanya Odortom Dorminase Besebuom Sukuma Owusukrom Addokrom Papramantan Agyenamene Begoro Zongo; X; X; 1,430,000.00; X; DWD; FNDA. 57.; Drilling and mechanization of 1No. Borehole with rambo 400 overhead tank; FNDA Premises-Begoro; X; X; X; X; 104,398.75; X; DWD; FNDA. 59.; Construction of 1No. 10-seater WC with mechanised borehole; Begoro-Zongo; X; X; X; X; 99,294.72; X; DWD; FNDA. 60.; Completion of 1No.community mechanised borehole; Ampasakyi; X; X; X; X; 75,000.00; X; DWD; FNDA. Objective 4: To Enhance Transportation and Road Infrastructure. 61.; Drainage System- Construction of 7.0m culvert; Apesika-Naama Road; X; X; 334,379.10; X; DWD; FNDA. 62.; Supervision and reshaping of Feeder roads (15.00Km); District-wide; X; X; X; X; 20,000.00; 5,000.00; X; DWD; FNDA. 63.; Completion and maintenance of selected roads in the district; District-wide; X; X; X; X; 400,000.00; X; DWD; FNDA. 64.; Drainage System (Quarterly desilting, cleansing and fumigation of drains; Begoro, Feyiase, Koradaso, Akoradarko, Ahomahomaso, Nteso, etc.; X; X; 100,000.00; X; DWD; FNDA. Objective 6: To Strengthen Public and Social Infrastructure. 65.; Completion of concrete pavement slab; FNDA premises Begoro; X; X; X; X; 900,000.00; X; DWD; FNDA. 66.; Renovation of slaughter house; Begoro; X; X; X; X; 75,000.00; X; DWD; FNDA. Objective 7: To Ensure Sustainability and Maintenance of Infrastructure. 67.; Supervision of District Assembly Projects; District-wide; X; X; X; X; 20,000.00; 5,000.00; X; DWD; FNDA. Department/Unit/Agency: Environmental Health and Sanitation Unit. Programme: Safe Water & Sanitation Initiative. Objective 2: To Improve Access of Households to Improved Sanitation Facilities by 80% by 2029. Project; Location; Time Frame; Cost; Project Status; Implementing Institution. Q1; Q2; Q3; Q4; GoG; DACF; IGF; Other; New; Ongoing; Lead; Collaborating. 68.; Support implementation of Community Led Total Sanitation (CLTS); District-wide; X; X; X; X; 50,000.00; X; DEHU; FNDA. Objective 3: To Reduce the Incidence of Waterborne Diseases by 40% by 2029. 69.; Carry out District wide Fumigation exercise day; District-wide; X; X; X; X; 448,219.61; X; DEHU; FNDA. Objective 4: To Undertake 200 Hygiene Education Campaigns in 200 Communities by 2029. 70.; Organisation of National Sanitation Day; District-wide; X; X; X; X; 80,000.00; X; DEHU; FNDA. 71.; Evacuation of refuse dumps and maintenance of final dumping site; District-wide; X; X; X; X; 450,000.00; X; DEHU; FNDA. 72.; Sanitation improvement package (SIP); District-wide; X; X; X; X; 464,159.49; X; DEHU; FNDA. Objective 5: To Increase Access to Safe Water and Sanitation by 90% of Communities in the District. 73.; Procurement of sanitary equipment; District-wide; X; X; X; X; 80,000.00; 70,000.00(MP); X; DEHU; FNDA. Programme: Safe Water & Sanitation Initiative. Objective 1: To Increase Access to Safe Water and Sanitation by 90% of Communities in the District. 74.; Provision of counterpart funding for Sustainable WASH financing Project (World Vision); Begoro; X; X; X; X; 40,000.00; X; FNDA; World Vision, Vision Fund. Department/Unit/Agency: NADMO. Programme: Eco-Resilient. Objective 1: Reduction in Climate-Related Livelihood Losses by 50% by 2029. Project; Location; Time Frame; Cost; Project Status; Implementing Institution. Q1; Q2; Q3; Q4; GoG; DACF; IGF; Other; New; Ongoing; Lead; Collaborating. 75; Undertake climate change and its impact activities (tree planting exercise, embarking on early warning system and general public education on climate impact and bagre dam spillage); District-wide; X; X; X; X; 90,000.00; X; NADMO; FNDA. 76; Celebrate International Day for Disaster Risk Reduction (IDDRR); Begoro & Ahomahomaso; X; 5,500.00; X; NADMO; FNDA. 77; Conduct Hazard Identification exercise in 5No. communities; District-wide; X; X; X; X; 7,400.00; X; NADMO; FNDA. Department/Unit/Agency: Statistics Department. Programme: Community Voice, Better Governance. Objective 1: To Enhance Citizen’s Participation in Governance. Project; Location; Time Frame; Cost; Project Status; Implementing Institution. Q1; Q2; Q3; Q4; GoG; DACF; IGF; Other; New; Ongoing; Lead; Collaborating. 78; Administrative data updates; District-wide; X; X; X; X; 2,500.00; 6,500.00; X; Statistics; FNDA. 79; Data collection on public transport; Begoro; X; X; X; X; 3,000.00; 7,000.00; X; Statistics; GPRTU. Department/Unit/Agency: Central Administration. Programme: Community Voice, Better Governance. Objective 1: To Enhance Citizen’s Participation in Governance. Project; Location; Time Frame; Cost; Project Status; Implementing Institution. Q1; Q2; Q3; Q4; GoG; DACF; IGF; Other; New; Ongoing; Lead; Collaborating. 80; Website and Social Media Management; Begoro; X; X; X; X; 6,200.00; X; MIS; FNDA. 81; Software and Hardware Maintenance; Begoro; X; X; X; X; 10,000.00; X; MIS; FNDA. 82; IT Technical Support and Training; Begoro; X; X; X; X; 5,000.00; X; MIS; FNDA. 83; Procurement and Installation of Conferencing Equipment; Begoro; X; X; 59,000.00 (DACF-RFG); X; MIS; FNDA. 84; Procurement and Installation of Starlink and accessories, including Cat6 cable box, activation and installation; Begoro; X; X; 16,000.00(DACF-RFG); X; MIS; FNDA. 85.; Procurement of two (2) HP 240HR G10 Core 120U Laptops (8GB RAM, 512GB SSD, 14-inch) for official use; Begoro; X; X; 24,000.00(DACF-RFG); X; MIS; FNDA. 86.; Procurement of 100No.Hexagonal tables and chairs for KG schools; District-wide; X; X; X; X; 518,400.00; X; Procurement; GES. 87.; Procurement of 350No. dual desks for public primary schools; District-wide; X; X; X; X; 756,000.00; X; Procurement; GES. 88.; Procurement of 280No. Mono Desks for JHS; District-wide; X; X; X; X; 436,800.00; X; Procurement; GES. 89.; Procurement of 106No. tables and chairs for basic school teachers (JHS teachers); District-wide; X; X; X; X; 423,179.10; X; Procurement; GES. 90.; Undertake compliance, performance, quality assurance, financial and IT audit – NACAP; Begoro; X; X; X; X; 40,000.00; X; IA; FNDA. 91.; Support DPCU activities and statutory meetings; Begoro; X; X; X; X; 70,000.00; X; FNDA; DPCU. 92.; Undertake 4No. Monitoring & Evaluation activities.; District-wide; X; X; X; X; 62,170.42; X; DPCU; FNDA. 93.; Preparation of 2027 Composite Budget and Annual Action Plan; Begoro; X; X; 60,000.00; X; DPCU; FNDA. 94.; Popular participation in Governance (MMDCEs community engagement and townhall meetings); District-wide; X; X; X; X; 60,000.00; X; FNDA; Communities. 95.; Institutions/Organisations/Traditional Authorities Intervention; District-wide; X; X; 210,000.00(MP); X; FNDA. 96.; Community Development support; District-wide; X; X; 50,000.00(MP); X; FNDA. 97.; Food Aid to support deprived families and communities; District-wide; X; X; 100,000.00(MP); X; FNDA; NADMO. 98.; Support for Youth Development (skills training); District-wide; X; X; 50,000.00(MP); X; FNDA; BAC, NYA. 99; Business Development (support for petty traders); District-wide; X; X; 80,000.00(MP); X; FNDA; BAC. 100; Strengthening sub-structures; All substructures; X; X; X; X; 50,000.00; X; FNDA. 101; Payment of NALAG and subscription; Begoro; X; X; X; X; 68,300.13; X; FNDA. Objective 2: To Increase Citizens' Satisfaction with Governance by 2029. 102.; Provision of counterpart funding, sensitization, and monitoring of Advocate for Community Alternatives (ACA) programmes in six (6) communities to promote community development initiatives.; 6no. communities; X; X; 80,000.00; X; FNDA; ACA. 103; Procurement of Office fittings, Stationery and Equipment; Begoro; X; X; 60,000.00; X; Procurement; FNDA. Programme: NextGen Infrastructure Drive. Objective 4: To Enhance Transportation and Road Infrastructure. 104; Construction of Bridge; District-wide; X; X; 160,000.00(MP); X; FNDA; DWD. Objective 5: To Improve Energy and ICT Infrastructure. 105; Electricity Extension; District-wide; X; X; 100,000.00(MP); X; FNDA; ECG. Objective 6: To Strengthen Public and Social Infrastructure. 105; Completion of 1No. Police Station with Mechanised Borehole; Ahomahomaso; X; X; 160,000.00(MP); X; FNDA; DWD. 106; Renovation and furnishing of Assembly Block; Begoro; X; X; 914,182.64; X; FNDA; DWD. 107; Rehabilitation of office building and structures (facelifting of Agric. Department and other bungalows); Begoro; X; X; 60,000.00; X; DWD; FNDA. 108; Renovation and furnishing of DCE's bungalow; Begoro; X; X; X; X; 60,000.00; DWD; FNDA. 109; Renovation of Agric Director's Bungalow; Begoro; X; X; X; X; 145,477.56; X; DWD; FNDA. 110; Completion of 1No. 2- Bedroom, 2-Storey Semi-Detached Bungalow; Begoro; X; X; X; X; 900,000.00; X; DWD; FNDA. 111; Support security operations in the district; District-wide; X; X; 50,000.00; X; FNDA. Objective 7: To Ensure Sustainability and Maintenance of Infrastructure.. 112; Maintenance and procurement of 150No. streetlights and accessories; District-wide; X; X; X; X; 225,000.00; X; DWD; FNDA. 113; Maintenance, insurance, running expenses of official vehicles and other equipment; Begoro; X; X; X; X; 80,000.00; X; DWD; FNDA. 114; Logistical support to decentralised departments; Begoro; X; X; 50,000.00; X; FNDA. Programme: Safe Water & Sanitation Initiative. Objective 5: To Increase Access to Safe Water and Sanitation by 90% of Communities in the District. 115; Procurement of sanitary tools and equipment including Veronica buckets for Public Schools and Health Centres; District-wide; X; X; 50,000.00; X; Procurement; DEHU. 116; Procurement of 2No. skip refuse containers; District-wide; X; X; 110,000.00; X; Procurement; DEHU. 117; Hiring of 45 sanitary labourers (Sweepers); Begoro; X; X; 192,000.00; X; FNDA; HR/DEHU. Department/Unit/Agency: Finance Department. Programme: Rising Revenue Initiative. Objective 1: To Increase IGF by 70% by December 2029. Project; Location; Time Frame; Cost; Project Status; Implementing Institution. Q1; Q2; Q3; Q4; GoG; DACF; IGF; Other; New; Ongoing; Lead; Collaborating. 118; Deployment of digital tools for revenue collection; District-wide; X; X; X; X; 50,000.00; 15,000.00; X; DFD; Budget. 119; Revamp 1no existing old markets along the banks of the lakes with the view of widening tax net; 2No. Communities; X; X; X; X; 15,000.00; X; DFD; Budget. 120; Create access to river bank for cattle owners; Selected Communities; X; X; X; X; 4,000.00; 6,000.00; X; DFD; DWD. 121; Intensify monthly collection of revenue from occupants of official bungalows, stores and stalls; District-wide; X; X; X; X; 23,000.00; 19,000.00; X; DFD; FNDA. Objective 2: Reduce Revenue Leakages by 70% by 2029. 122; Strengthening monitoring, evaluation, accountability and learning (MEAL); District-wide; X; X; X; X; 20,000.00; 10,000.00; X; DFD; Budget. 123; Publication/Gazette of Assembly’s By-Laws; District-wide; X; X; X; X; 20,000.00; 2,000.00; X; DFD; FNDA. Objective 3: Identify and Capture 80% of New Revenue Items in Database. 124; Update of revenue database; Begoro; X; X; X; X; 7,000.00; X; DFD; Budget. 125; Register and renew 78 cattle owners’ license in the district annually; Dedeso, Akoradarko, Miaso, Begoro; X; X; X; X; 16,000.00; X; DFD; Budget. Objective 4:Reduce Revenue Arrears by 70% by 2029. 126; Resource building inspectorate unit monthly to ensure all builders obtain permit; Begoro; X; X; X; X; 20,000.00; 8,400.00; X; DFD; DWD. 127; Resource and operationalize sub-structures quarterly; Six (6) sub-structures; X; X; X; X; 15,000.00; 6,000.00; X; DFD; FNDA. 128; Maintenance of cesspool emptier for dislodging; Begoro; X; X; 20,000.00; X; DWD; FNDA. Objective 6: Conduct Sixteen Public Sensitization on the Need to Pay Rate to the Assembly. 129; Public education on paying rate; District-wide; X; X; X; X; 20,000.00; X; DFD; Budget. 130; Register and screen 1,250 food and drink vendors within first quarter each year; District-wide; X; X; X; X; 12,000.00; X; DFD; EHSU. Department/Unit/Agency: National Youth Authority. Programme: Building Local Wealth. Objective 3: To Increase the Income of Average Households by 40% by 2029. Project; Location; Time Frame; Cost; Project Status; Implementing Institution. Q1; Q2; Q3; Q4; GoG; DACF; IGF; Other; New; Ongoing; Lead; Collaborating. 131; Sensitization programme on cyber security organised for 2000 school learners; District-wide; X; X; X; X; 2,000.00; 4,500.00(DP); NYA; FNDA. Department/Unit/Agency: Births and Death Registry. Programme: Integrated Child Protection & Social Services. Objective 3: To Improve Access to Essential Social Services for Vulnerable Children. Project; Location; Time Frame; Cost; Project Status; Implementing Institution. Q1; Q2; Q3; Q4; GoG; DACF; IGF; Other; New; Ongoing; Lead; Collaborating. 132; Organise mobile registration exercises in highly populated communities; Ahomahomaso, Begoro, Dedeso; X; X; X; X; 1,000.00; 2,000.00; 1,000.00; X; B&D; FNDA. Objective 5: To Promote Advocacy, Awareness, and Community Engagement. 133; Public sensitisation & awareness on the early registration of birth and death within the communities; District-wide; X; X; X; X; 3,500.00; X; B&D; FNDA. Department/Unit/Agency: Human Resource Department. Programme: Community Voice, Better Governance. Objective 1: To Enhance Citizen’s Participation in Governance. Project; Location; Time Frame; Cost; Project Status; Implementing Institution. Q1; Q2; Q3; Q4; GoG; DACF; IGF; Other; New; Ongoing; Lead; Collaborating. 134; Capacity Building Workshop for 43 Assembly Members on Assembly Protocols, Rules of Procedure, Roles and Responsibilities; Begoro; X; X; 42,874.18(DACF-RFG); X; FNDA; HR. 135; Capacity Building workshop for 30 technical backstopping and application of the dLRev software; Begoro; X; X; 35,000.00(DACF-RFG); X; FNDA; HR. Objective 2: To Increase Citizens Satisfaction with Governance by 2029. 136; Capacity Building: a) Training on Basic M&E Reporting b) Training on Organizational Development c) Training on Assembly by-laws d) Training on LGS Performance Management Systems & Performance Contract; Begoro; X; X; 50,000.00; X; HR; FNDA. Department/Unit/Agency: Youth Employment Agency. Programme: Building Local Wealth. Objective 1: To Increase Youth and Women Engaged in Productive Enterprises by 40% by 2029. Project; Location; Time Frame; Cost; Project Status; Implementing Institution. Q1; Q2; Q3; Q4; GoG; DACF; IGF; Other; New; Ongoing; Lead; Collaborating. Objective 1: To Increase the Income of Average Households by 40% by 2029. 137; Monitoring- Community Protection Assistants, Fire Service Assistants, Community Medical First Respondents, Community Education Teaching Assistants, Community Health Workers, Prison Service Assistants, Skills learners; District-wide, Nsawam & Koforidua; X; X; X; X; 6,000.00; 5,800.00; YEA; FNDA. Department/Unit/Agency: Agriculture Department. Programme: AgriWealth. Objective 1: To Improve the Adoption of New Farming Practices (Climate-Smart Agriculture) by 60% of Farmers by 2029. Project; Location; Time Frame; Cost; Project Status; Implementing Institution. Q1; Q2; Q3; Q4; GoG; DACF; IGF; Other; New; Ongoing; Lead; Collaborating. 135; Conduct one (1) Research Extension Farmer Linkage Committee (RELC) Planning session & APRS for 50 Stakeholders by April; Begoro; X; X; X; X; 1,500.000; X; AGRIC; FNDA. 135; Train farmers on Climate Smart Agricultural practices by June; District-wide; X; X; X; X; 500.00; X; AGRIC; FNDA. 136; Conduct 2 monitoring and supervision visits on all planned activities in the District by DDOs & 1 DDA by December; District-wide; X; X; 8,00.00; X; AGRIC; FNDA. 136; Carry out 4,800 Home and Farm Visits by AEAs (Provide Direct Extension Services to Farmers /FBOs through regular visits to disseminate improved Agriculture) and supervised by DAOs and DDA by December; District-wide; X; X; X; X; 2,000.00; X; AGRIC; FNDA. Objective 2: To Increase Household Income from Agriculture by 40% by 2029. 137; Train farmers on post-harvest management of grains and cereals by March; District-wide; X; X; X; X; 3,000.00; X; AGRIC; FNDA. 138; Implement activities under government flagship programs by end of December; District-wide; X; X; X; X; 10,000.00; X; AGRIC; FNDA. 138; Promote value-added products in the District at the Annual Commodity Satellite Market Fair, Koforidua by September; Koforidua; X; X; X; X; 7,000.00; X; AGRIC; FNDA. 139; Organise 1no. annual Farmers Day celebration by December; 1no.community; X; X; X; X; 100,000.00; X; AGRIC; FNDA. Objective 3: To Increase the Income of Average Households by 40% by 2029. 140; Design and construction of 24-Hour Economy Model Markets; Begoro; X; X; 5,335,947.75; X; DWD; FNDA. 141; Completion of 1No.cassava processing shed with office, store and 1No.solar-powered mechanised borehole with overhead tank; Nteso No.1; X; X; X; X; 200,000.00; X; FNDA; BAC. Department/Unit/Agency: Business Advisory Agency. Programme: Building Local Wealth. Objective 1: To Increase Youth and Women Engaged in Productive Enterprises by 40% by 2029. Project; Location; Time Frame; Cost; Project Status; Implementing Institution. Q1; Q2; Q3; Q4; GoG; DACF; IGF; Other; New; Ongoing; Lead; Collaborating. 142; Technical and Skills training in Food and Fruit Processing for 100No. Youths in Local Business Associations; District-wide; X; 15,000.00; X; BAC; FNDA. 143; Support Trainees in Food and Fruit Processing with Start-up kits; District-wide; X; 200,000.00; X; BAC; FNDA. Objective 2: To Support at least 60% of Local SMEs with Training and Credit. 144; Management Training in Business Management and Financial Literacy for 100No. Youths in Local Business Associations; District-wide; X; 15,000.00; X; BAC; FNDA. 145; Support 50No. Women Led Business with Business Formalization with Office of the Registrar of Companies (ORC) and Food and Drugs Authority (FDA); District-wide; X; 10,000.00; X; BAC; FNDA.